Decision Memory MVP - Public Launch Plan

Complete Feature Specification & Phased Rollout Strategy

📋 TABLE OF CONTENTS

- MVP Core Features (Launch Day)

- Week 2-4 Updates (Critical Improvements)

- Month 2-3 Updates (Habit Formation)

- Month 4-6 Updates (AI & Retention)

- Month 7-12 Updates (Scale & Growth)

- Technical Specifications

- User Onboarding Flow

- Feature Prioritization Matrix

- Success Metrics Per Phase

🚀 PHASE 1: MVP CORE (Launch Day - Week 1)

What Users Get on Day 1

1. AUTHENTICATION & WORKSPACE SETUP

Features:

- Sign up with email + password

- Sign up with Google OAuth

- Create workspace (auto-named: "[Your Name]'s Workspace")

- Workspace switching (if user creates multiple)

- Basic profile settings (name, email, timezone)

User Limits (Free Tier):

- 1 workspace

- 1 user (solo only)

- Up to 25 decisions max

- 30-day data retention for deleted items

2. DECISION CREATION (CORE FUNCTIONALITY)

Quick Create Flow (30 seconds):

Step 1: Decision Title

- Input: Text field (120 char max)

- Placeholder: "e.g., Switch from Mailchimp to ConvertKit"

Step 2: The Decision (Required)

- Input: Text area (500 char max)

- Placeholder: "What did you choose? Be specific."

- Example shown: "We're switching to ConvertKit because..."

Step 3: Category (Required)

- Dropdown: Product, Marketing, Sales, Hiring, Tech, Operations, Strategic, Other

Step 4: Quick Save Button

- Saves with status: "Active"

- Auto-fills made_by (current user), made_on (current date)

Standard Create Flow (3-5 minutes):

Includes Quick Create fields PLUS:

Context (Required)

- Rich text editor (2000 char max)

- Prompt: "Why are you making this decision right now?"

- Helper text: "Example: Our email open rates dropped 20% last month..."

Alternatives Considered (Required - Min 1)

- Add/remove alternative fields

- Each alternative:

• Name: Text input

• Why rejected: Text area (200 char)

- Placeholder: "e.g., Mailchimp - Too expensive for our scale"

Key Assumptions (Required - Min 2)

- Add/remove assumption fields

- Text input per assumption

- Placeholder: "e.g., We'll send 50k emails/month within 6 months"

Success Criteria (Required - Min 1)

- Add/remove criteria fields

- Text input per criterion

- Placeholder: "e.g., Open rate improves by 10%"

Optional Fields (Expandable Section):

- Estimated Impact: Low | Medium | High | Critical

- Reversibility: Easy | Moderate | Hard | Irreversible

- Confidence Level: Slider 0-100%

- Timeline to Validate: Date picker

- Budget Impact: Number input ($)

- Tags: Comma-separated text input

Decision Creation Rules:

- Must fill ALL required fields to save

- Can save as "Draft" with only title

- Draft decisions shown separately in dashboard

- Max 5 alternatives, 10 assumptions, 5 success criteria

3. DECISION DASHBOARD (HOME)

Layout:

Top Bar:

- Search box (searches title + context)

- Filter dropdowns: Status | Category | Date Range

- Sort by: Newest | Oldest | Recently Updated

- "New Decision" button (primary CTA)

Decision Cards (List View):

Each card shows:

- Title (linked to detail page)

- Category badge

- Status badge (color-coded)

- Made on date

- Made by (user name)

- Tags (if any)

- Quick actions: Edit | View | Delete

Empty State (0 decisions):

- Illustration

- "You haven't logged any decisions yet"

- "Log your first decision" CTA button

- Example decisions shown (clickable, creates draft)

Filters Available:

- Status: All | Active | Succeeded | Failed | Reversed | Draft

- Category: All categories + selected category

- Date: Last 7 days | Last 30 days | Last 90 days | All time | Custom range

Pagination:

- Show 20 decisions per page

- Load more button (no infinite scroll in MVP)

4. DECISION DETAIL PAGE (VIEW/EDIT)

Layout:

Header:

- Decision title (editable inline)

- Status dropdown (Active | Succeeded | Failed | Reversed)

- Edit mode toggle

- Delete button (archive)

- Created date + by whom

- Last updated date + by whom

Main Content (Read Mode):

- Category badge

- The Decision (formatted text)

- Context (formatted text)

- Alternatives Considered (numbered list)

- Key Assumptions (numbered list)

- Success Criteria (numbered list)

- Optional fields (shown if filled):

• Estimated Impact

• Reversibility

• Confidence Level (progress bar)

• Timeline to Validate

• Budget Impact

• Tags

Edit Mode:

- All fields become editable

- Save/Cancel buttons

- Version saved automatically on save

Bottom Actions:

- "Update Outcome" button (if status = Active)

- "View Similar Decisions" (AI-powered, shows 0-3 matches)

5. DECISION OUTCOME UPDATE (REVIEW FLOW)

Triggered when:

- User clicks "Update Outcome" on decision detail page

- User changes status from Active to Succeeded/Failed/Reversed

Form (if marking as Succeeded):

✓ What Happened? (Required)

- Text area (1000 char max)

- Prompt: "Did this decision achieve what you expected?"

✓ Validate Assumptions

- Shows all original assumptions

- For each: Mark as True | False | Partially True | Unknown

- Optional notes per assumption

✓ Actual Impact (Optional)

- Dropdown: Lower than expected | As expected | Higher than expected

✓ Would you make this decision again? (Optional)

- Yes | No | Unsure

Save Button

Form (if marking as Failed or Reversed):

✓ What Went Wrong? (Required)

- Text area (1000 char max)

- Prompt: "What actually happened vs. what you expected?"

✓ Root Cause (Required)

- Dropdown: Bad Data | Wrong Assumptions | Changed Context |

Rushed Decision | Ignored Warnings | External Shock | Other

✓ Could We Have Known? (Required)

- Yes - We Had Signals | Maybe - Unclear | No - Unforeseeable

✓ What We Learned (Required)

- Text area (1000 char max)

- Prompt: "What would you do differently next time?"

✓ Cost of Failure (Optional)

- Minor (<$1k) | Moderate ($1k-$10k) | Major ($10k-$50k) | Severe (>$50k)

✓ Validate Assumptions

- Same as Succeeded flow

Save Button

After Saving:

- Decision status updates to Succeeded/Failed/Reversed

- Timestamp recorded

- Success message: "Outcome recorded. You're building decision intelligence!"

- Redirect to dashboard

6. SEARCH & FILTERING

Search Functionality:

- Searches: Decision title, context text, alternatives, assumptions

- Real-time search (updates results as you type)

- Minimum 3 characters to trigger search

- Shows match count: "Found 12 decisions"

- Highlights matched terms in results

Filter Combinations:

- Can combine: Status + Category + Date Range

- Applied filters shown as removable tags

- "Clear all filters" button

7. BASIC AI FEATURES (MVP)

AI Auto-Tagging (Passive):

- Triggers when user creates/edits decision

- Analyzes: Title + Context + The Decision text

- Generates 3-5 relevant tags

- User can accept (auto-added) or ignore

- User can manually add/remove tags anytime

Example Tags Generated:

- "pricing", "product-strategy", "vendor-switch", "team-growth", "technical-debt"

Similar Decision Detection:

- Shown on decision detail page

- Section: "Similar Decisions You've Made"

- Shows 0-3 most similar past decisions (if any exist)

- Similarity based on: • Title/context text embeddings (OpenAI) • Category match • Tag overlap

- Each match shows: Title, date, outcome (if updated)

- Click to open that decision in new tab

AI Limitations in MVP:

- No pattern insights (requires 20+ decisions)

- No predictive risk scoring

- No assumption quality analysis

- No weekly digest emails (manual only)

8. USER SETTINGS

Profile:

- Name (editable)

- Email (read-only, can request change)

- Timezone (for date displays)

- Profile picture (upload, 2MB max)

Workspace Settings:

- Workspace name (editable by creator only)

- Danger zone: Delete workspace (requires confirmation)

Notifications:

- Email notifications: ON | OFF (global toggle)

- Weekly summary email: ON | OFF (coming soon, disabled in MVP)

Data & Privacy:

- Export all decisions (coming soon, disabled in MVP)

- Delete account (requires email confirmation)

9. LIMITS & UPGRADE PROMPTS (FREE TIER)

Hard Limits:

- 25 decisions maximum

- 1 workspace

- 1 user (no team invites)

Upgrade Prompts (Modal):

When hitting 20 decisions:

🎉 You've logged 20 decisions!

You're building serious decision intelligence.

You have 5 decisions left on the free plan.

Upgrade to Pro for:

✓ Unlimited decisions

✓ Advanced AI insights

✓ Automated reminders

✓ Export your data

[Upgrade to Pro - $15/month]  [Maybe Later]

When hitting 25 decisions:

⚠️ You've reached your decision limit

You can't create new decisions on the free plan.

Upgrade to Pro to continue logging decisions and unlock:

✓ Unlimited decisions

✓ AI pattern detection

✓ Weekly insights digest

✓ Priority support

[Upgrade to Pro - $15/month]  [View Pricing]

Team Invite Attempt (Free Tier):

👥 Team collaboration requires an upgrade

Invite team members with the Team plan.

Team Plan ($49/month) includes:

✓ Up to 5 team members

✓ Shared decision history

✓ Role-based permissions

✓ Team insights

[Upgrade to Team Plan]  [Learn More]

10. HELP & SUPPORT

In-App Help:

- "?" icon in top navigation

- Opens help sidebar with: • Getting Started Guide (5 steps) • Video: "How to log your first decision" (2 min) • FAQ (10 common questions) • Contact support link

Email Support:

- support@decisionmemory.com

- Response time: 48 hours (mentioned in help docs)

Onboarding Checklist (First Login):

☐ Create your first decision

☐ Add at least 2 assumptions

☐ Log 3 decisions this week

☐ Update outcome on 1 decision

Progress: 0/4 completed

[Dismiss checklist]

🎨 MVP UI/UX STANDARDS

Design System (Minimal)

Colors:

- Primary: Blue (#3B82F6) - CTAs, links

- Success: Green (#10B981) - Succeeded status

- Warning: Yellow (#F59E0B) - Active status

- Danger: Red (#EF4444) - Failed/Reversed status

- Neutral: Gray scale (#F3F4F6 to #1F2937)

Typography:

- Font: Inter (Google Fonts)

- Headings: 24px, 20px, 18px (semibold)

- Body: 16px (regular), 14px (small text)

Components:

- Buttons: Primary (filled blue), Secondary (outline), Danger (filled red)

- Inputs: Border radius 6px, focus ring

- Cards: White background, subtle shadow, 8px radius

- Badges: Small, colored background, 4px radius

Responsive:

- Desktop-first (optimize for 1440px)

- Mobile-friendly but not mobile-optimized (acceptable UX on 375px)

- Tablet breakpoint: 768px

📊 MVP SUCCESS METRICS (Week 1)

Acquisition:

- 100 signups in Week 1

- Source tracking: Which channel drove signups?

Activation (Primary Metric):

- 40% of signups log at least 3 decisions in first 7 days

- Average time to first decision: <10 minutes from signup

Engagement:

- 30% of users return on Day 3

- 20% of users return on Day 7

- Average decisions logged per active user: 5+

Quality:

- 50% of decisions have all required fields filled

- 30% of decisions have assumptions + alternatives (quality logging)

Upgrade Signal:

- 5% of users hit 20 decision limit in Week 1

- 2% of users attempt team invite (shows interest in paid features)

⚡ PHASE 2: WEEK 2-4 UPDATES (Critical Improvements)

Launch Goals: Fix Friction, Improve Onboarding, Ship Quick Wins

UPDATE 2.1 (Week 2) - Onboarding Improvements

New Feature: Interactive Demo Decision

When new user signs up:

Modal Overlay:

"Welcome to Decision Memory! 👋

Let's start with a demo decision so you can see how it works.

[Show me the demo]  [Skip, I'll explore]

If user clicks "Show me the demo":

- Pre-filled example decision appears (read-only)

- Example: "Switch from Heroku to Railway"

- Shows all fields filled (context, alternatives, assumptions, success criteria)

- Annotations explain each field: "This is the context - why you're making this decision"

- User can click "Create my first decision" from demo

New Feature: Decision Templates

Add "Use Template" option when creating decision:

Templates available:

1. Tool/Vendor Switch

2. Hiring Decision

3. Pricing Change

4. Product Feature Prioritization

5. Marketing Channel Test

6. Strategic Pivot

User selects template → Form pre-fills with:

- Field placeholders specific to that decision type

- Example alternatives

- Common assumption templates

Example: "Hiring Decision" template pre-fills:

- Context: "What role are you hiring for? What gap does it fill?"

- Alternatives: "Hire full-time | Hire contractor | Don't hire, redistribute work"

- Assumptions: "This person will stay 2+ years | They'll ramp up in X months"

Improvement: Simplified First Decision Flow

For first decision only:

- Hide optional fields by default

- Only show: Title, Decision, Category

- After saving first decision, show: "Want to add more detail? (alternatives, assumptions)"

- Progressive disclosure: User can expand to full form if they want

New Feature: Progress Indicators

Add progress bar to decision creation form:

Step 1 of 3: Basic Info

[========>        ] 33%

Shows user how far through the form they are.

UPDATE 2.2 (Week 3) - Email Notifications

New Feature: Welcome Email Series

Email 1: Immediately after signup

Subject: "Welcome to Decision Memory - Here's how to get started"

Content:

- Thank you for joining

- Link to demo decision

- "Log your first decision" CTA

- Link to 2-minute video tutorial

Email 2: Day 3 (if <3 decisions logged)

Subject: "Quick tip: Log a past decision you regret"

Content:

- Suggestion: "Start with a decision you regret - switching tools, bad hire, pricing mistake"

- Example: "I switched from X to Y and immediately regretted it"

- "Logging past regrets helps you see patterns"

Email 3: Day 7 (if 3+ decisions logged)

Subject: "You're building decision intelligence 🧠"

Content:

- Congratulations on logging X decisions

- Tip: "Now go back and update outcomes on past decisions"

- Show preview of AI insights unlocking at 20 decisions

New Feature: Outcome Reminder Emails

Trigger: Decision has timeline_to_validate date, and that date arrives

Subject: "Time to review your decision: [Decision Title]"

Content:

- "You made this decision X days ago"

- "You said you'd know if it worked by [date]"

- Link to decision detail page

- One-click "Update Outcome" CTA

UPDATE 2.3 (Week 4) - Quick Wins Based on User Feedback

New Feature: Duplicate Decision

Add button on decision detail page:

- "Duplicate this decision"

- Creates new decision with same structure

- Useful for similar decisions (e.g., multiple vendor evaluations)

New Feature: Decision Status Quick Edit

On dashboard cards, add status dropdown:

- User can change status without opening detail page

- Faster workflow for power users

Improvement: Better Search

Add search filters:

- "Search in: Title | Context | All"

- Search results show matched text snippet

Improvement: Keyboard Shortcuts

Add shortcuts (shown in help menu):

- Cmd/Ctrl + K: Open search

- Cmd/Ctrl + N: New decision

- Cmd/Ctrl + /: Open help

- Escape: Close modal/sidebar

New Feature: Bulk Actions (Dashboard)

Add checkbox selection on dashboard:

- Select multiple decisions

- Bulk actions: Delete | Archive | Change Status | Add Tag

🧠 PHASE 3: MONTH 2-3 UPDATES (Habit Formation)

Launch Goals: Make Logging a Habit, Increase Retention

UPDATE 3.1 (Month 2) - Reminders & Nudges

New Feature: Weekly Check-In Email

Sent every Monday at 9am user's timezone

Subject: "Your decision summary for last week"

Content:

📊 Last week you:

- Logged 3 new decisions

- Updated 1 outcome

- Have 2 active decisions awaiting review

📝 Decisions awaiting outcome update:

1. [Decision Title] - Made 45 days ago

2. [Decision Title] - Made 60 days ago

🎯 This week's goal:

- Update at least 1 outcome

- Log 2 new decisions

[View Dashboard]

New Feature: In-App Reminders

Dashboard banner system:

If no decisions logged this week:

"You haven't logged any decisions this week. Made any tough calls?"

If 3+ active decisions over 90 days old:

"You have 3 decisions from 90+ days ago. Time to review outcomes?"

If user hit 15 decisions:

"Only 10 decisions left on free plan. Upgrade to continue building decision intelligence."

New Feature: Smart Prompts

Context-aware suggestions:

If user logs 2 pricing decisions:

"We noticed you're making pricing decisions. Want to see a pricing decision template?"

If user marks 2nd decision as "Reversed":

"This is your 2nd reversed decision. Want to analyze patterns in your decision-making?"

UPDATE 3.2 (Month 2) - Decision Linking & Context

New Feature: Related Decisions (Manual Linking)

On decision detail page:

- "Link Related Decisions" button

- Search existing decisions

- Select decisions to link

- Shows as "Related Decisions" section

- Use case: "This decision reversed our earlier decision to use X"

New Feature: Decision Timeline View

New dashboard view option:

- Switch from List View to Timeline View

- Shows decisions on chronological timeline

- Groups by month

- Visual indicator for outcomes (green = success, red = failure)

UPDATE 3.3 (Month 3) - Export & Data Ownership

New Feature: Export Decisions (Pro/Team Only)

Settings page:

- "Export All Decisions" button

- Formats available: JSON | CSV | PDF Report

- PDF Report includes: • All decisions with full details • Outcomes and reflections • Stats summary (success rate, top categories) • Generated as downloadable PDF

New Feature: Individual Decision PDF

Decision detail page:

- "Export as PDF" button

- Generates clean PDF with: • Decision title, date, status • All fields • Outcome reflection (if exists) • Use case: Share decision with advisor/investor

🤖 PHASE 4: MONTH 4-6 UPDATES (AI & Retention Features)

Launch Goals: Unlock AI Value, Reduce Churn

UPDATE 4.1 (Month 4) - AI Pattern Insights (MAJOR FEATURE)

Prerequisite: User must have 20+ decisions logged

New Feature: Insights Dashboard

New top-level navigation item: "Insights"

Insights Page Layout:

Header:

"Your Decision Patterns"

"We've analyzed 47 decisions to find patterns in your decision-making."

Insight Cards (Generated Weekly):

1. Success Rate Card

"Your decision success rate: 65%"

- Breakdown by category (Product: 80%, Hiring: 40%, etc.)

- Chart showing trend over time

2. Assumption Accuracy Card

"Your assumption accuracy: 52%"

- "You tend to be overconfident in timeline estimates"

- Show examples of assumptions that were wrong

3. Recurring Failures Card

"You've reversed 3 tool decisions in 6 months"

- Common reason: "Poor customer support"

- Suggestion: "Add 'Support Quality' as a top-3 criterion in future tool decisions"

4. Decision Speed Card

"Average time from decision to outcome: 42 days"

- Compare to your stated timeline_to_validate

- "You tend to underestimate implementation time by 40%"

5. Team Dynamics (Team Plan Only)

"Decisions made with Sarah have 80% success rate"

"Decisions made solo have 50% success rate"

- Suggestion: "Consider getting input from Sarah on high-impact decisions"

How AI Generates Insights:

Backend Job (Runs Weekly):

1. Query all decisions for workspace (min 20)

2. Calculate statistics:

- Success rate (% of decisions marked Succeeded)

- Failure rate by category

- Assumption validation rates

- Reversal patterns (same category, similar reasons)

3. Use GPT-4o to generate natural language insights

4. Store insights in DB (insights table)

5. Display on Insights page

Prompt Template for GPT-4o:

"Analyze these decision data points: [JSON of decisions]

Generate 3-5 actionable insights about patterns, blindspots, or trends.

Format as: Pattern + Evidence + Suggestion."

Email Notification:

When first insights generated:

Subject: "🧠 Your first decision insights are ready"

Content:

- "We've analyzed your 24 decisions"

- Teaser: "You're overconfident in timeline estimates by 35%"

- CTA: "View full insights"

UPDATE 4.2 (Month 5) - AI Risk Scoring

New Feature: Decision Risk Score (Before Creation)

When creating decision:

- If user fills Impact = High, Reversibility = Hard, Confidence = Low

- AI calculates risk score: 0-100

- Shows warning:

⚠️ This is a HIGH RISK decision (Risk Score: 78)

Reasons:

- High impact + hard to reverse

- Low confidence level

- No similar past decisions for reference

Suggestions before proceeding:

✓ Add more alternatives (you only listed 1)

✓ Validate at least 3 key assumptions

✓ Set a shorter timeline to validate (you said 6 months)

[Proceed anyway]  [Improve this decision]

New Feature: AI Assumption Checker

When user enters assumption:

- AI analyzes text

- Flags vague assumptions:

Example Input: "This will work"

AI Response:

"This assumption is vague. Be more specific:

- What metric defines 'work'?

- What's the threshold for success?

Suggested rewrite: 'This will increase signups by 20% in 60 days'"

UPDATE 4.3 (Month 6) - Retention Features

New Feature: Streaks & Gamification

Dashboard shows:

🔥 7-day streak: You've logged decisions for 7 days in a row!

Milestones:

☐ Log 10 decisions (8/10)

☐ Update 5 outcomes (3/5)

☑ Use for 30 days (Done!)

☐ Invite a team member

Next milestone: Log 10 decisions → Unlock "Decision Master" badge

New Feature: Monthly Review

Every 1st of month, email:

Subject: "Your November decision review is ready"

Content:

📊 Last month you:

- Logged 12 decisions

- Updated 4 outcomes

- Success rate: 75%

🏆 Top category: Product (6 decisions)

🚨 Needs review: 3 decisions from October still have no outcome

📈 Insight: Your confidence level is improving (avg 68% → 74%)

[View full report]

New Feature: Decision Journal

New view: "Journal Mode"

- Shows decisions in diary format

- Sorted chronologically

- Read-only view

- Good for reflection: "What was I thinking 6 months ago?"

📈 PHASE 5: MONTH 7-12 UPDATES (Scale & Growth Features)

Launch Goals: Team Collaboration, Integrations, Enterprise Readiness

UPDATE 5.1 (Month 7) - Team Features (MAJOR)

New Feature: Team Roles & Permissions

Workspace settings → Team tab:

Roles:

1. Admin (workspace creator)

- Full access

- Can delete workspace

- Can manage billing

- Can add/remove members

2. Member

- Can create decisions

- Can view all team decisions (unless marked private)

- Can edit own decisions

- Cannot delete workspace or manage billing

3. Viewer (read-only)

- Can view all decisions

- Cannot create or edit

- Good for: advisors, investors

New Feature: Per-Decision Privacy

Decision creation form adds:

Visibility:

○ Team-wide (everyone can see)

○ Private (only me + admins)

○ Shared with specific people [Select...]

Use case: Founder wants to log "Should I fire my co-founder?" without team seeing.

New Feature: Team Activity Feed

New page: "Activity"

Shows:

Sarah updated outcome on "Hire Senior Engineer"

2 hours ago

John created decision "Switch to Vercel"

5 hours ago

You reversed decision "Use Paddle for payments"

Yesterday

[Load more]

New Feature: @Mentions in Decisions

In any text field:

- Type @ to mention team member

- They get email notification

- Use case: "This decision affects @Sarah - please review"

UPDATE 5.2 (Month 8) - Slack Integration

New Feature: Slack Bot

User can connect Slack workspace:

Settings → Integrations → Connect Slack

Once connected:

1. Log decisions from Slack:

/decision We're switching to Stripe

→ Opens modal in Slack with decision form

→ Saves to Decision Memory

2. Get notifications in Slack:

- When decision needs outcome update

- When mentioned in decision

- Weekly summary of team decisions

3. Search decisions from Slack:

/decision search pricing

→ Shows matching decisions in thread

New Feature: Decision Approval Workflow (Optional)

Team Plan feature:

Workspace settings → Enable "Decision Approval"

When enabled:

- Members create decisions with status "Proposed"

- Admins must approve before status changes to "Active"

- Use case: Formal decision governance

UPDATE 5.3 (Month 9) - Integrations

New Feature: Linear Integration

Connect Linear workspace:

- When Linear issue marked "Needs Decision", creates draft decision in Decision Memory

- When decision made, updates Linear issue with decision link

New Feature: Google Docs Integration

Browser extension (Chrome):

- Right-click in Google Doc

- "Log this as decision" → Extracts text, pre-fills decision form

New Feature: Notion Integration

- Export decision to Notion database

- One-click: "Add to Notion" button on decision detail page

New Feature: Zapier Integration

Triggers:

- New decision created

- Decision outcome updated

- Decision status changed

Actions:

- Create decision from external data

Use case: "When Stripe subscription cancelled, create decision review"

UPDATE 5.4 (Month 10) - Advanced Analytics

New Feature: Analytics Dashboard (Team Plan)

New page: "Analytics"

Charts & Metrics:

1. Decision Volume Over Time

- Line chart showing decisions logged per week/month

2. Outcome Distribution

- Pie chart: Succeeded | Failed | Reversed | Active

3. Category Breakdown

- Bar chart: Decisions by category

- Click to drill down

4. Team Performance

- Table showing per-user stats:

• Decisions logged

• Success rate

• Avg confidence level

• Assumption accuracy

5. Time to Decision

- How long decisions stay "Active" before outcome updated

- Identifies stale decisions

6. Cost of Failures

- If users log budget_impact, sum total "cost" of failed decisions

UPDATE 5.5 (Month 11) - Mobile App (Optional)

iOS/Android App:

Core features:

- View decisions

- Log quick decision (voice-to-text)

- Update outcome

- Get push notifications

MVP mobile = read-heavy, write-light (Most decision logging happens at desk, but reviews can happen on mobile)

UPDATE 5.6 (Month 12) - Enterprise Features

New Feature: SSO (SAML)

Enterprise Plan only:

- Integrate with Okta, Azure AD, Google Workspace

- Single sign-on for large teams

New Feature: Custom Branding

Enterprise Plan:

- Upload logo

- Custom domain (decisions.yourcompany.com)

- White-label UI

New Feature: Advanced Permissions

- Custom roles beyond Admin/Member/Viewer

- Permission sets: "Can create decisions in Product category only"

New Feature: Audit Logs

Compliance requirement:

- Every action logged (who did what, when)

- Exportable for compliance audits

New Feature: API Access

Enterprise Plan:

- REST API for custom integrations

- Webhooks for real-time events

- Use case: Integrate with internal tools

🛠️ TECHNICAL SPECIFICATIONS

Tech Stack (Detailed)

Frontend

Framework: Next.js 14 (App Router)

Language: TypeScript

UI Library: Tailwind CSS + Radix UI

State Management:

- React Query (server state)

- Zustand (client state)

Form Management: React Hook Form + Zod (validation)

Rich Text Editor: Tiptap (for context, decision fields)

Date Picker: React Day Picker

Charts (Phase 4+): Recharts

Deployment: Vercel

Folder Structure:

/app

/(auth)

/login

/signup

/(dashboard)

/dashboard

/decision/[id]

/decision/new

/insights (Phase 4)

/analytics (Phase 5)

/settings

/api

/decisions

/insights

/auth

/components

/ui (Radix primitives)

/decisions

/DecisionCard.tsx

/DecisionForm.tsx

/AssumptionList.tsx

/insights

/InsightCard.tsx

/lib

/api-client.ts

/utils.ts

/validations.ts (Zod schemas)

/hooks

/useDecisions.ts

/useInsights.ts

Backend

Framework: Next.js API Routes (Node.js)

Language: TypeScript

Auth: Clerk

Database: PostgreSQL (Supabase or Railway)

ORM: Prisma

File Storage: S3 (for profile pictures, exports)

Email: Resend or SendGrid

Background Jobs: Inngest or Vercel Cron

Rate Limiting: Upstash Redis

API Routes:

POST   /api/decisions              Create decision

GET    /api/decisions              List decisions (paginated, filtered)

GET    /api/decisions/:id          Get decision

PATCH  /api/decisions/:id          Update decision

DELETE /api/decisions/:id          Archive decision

POST   /api/decisions/:id/outcome  Update outcome

GET    /api/decisions/:id/similar  Get similar decisions

POST   /api/workspaces             Create workspace

GET    /api/workspaces/:id         Get workspace

PATCH  /api/workspaces/:id         Update workspace

POST   /api/workspaces/:id/invite  Invite member

GET    /api/insights               Get insights (Phase 4)

POST   /api/ai/tag                 AI tagging endpoint

POST   /api/ai/similar             AI similarity search

Database Schema (Prisma)

model User {

id            String      @id @default(uuid())

clerkId       String      @unique // Clerk user ID

email         String      @unique

name          String?

profilePicture String?

workspaceId   String

workspace     Workspace   @relation(fields: [workspaceId], references: [id])

role          Role        @default(MEMBER)

decisions     Decision[]  @relation("DecisionCreator")

createdAt     DateTime    @default(now())

updatedAt     DateTime    @updatedAt

}

enum Role {

ADMIN

MEMBER

VIEWER

}

model Workspace {

id        String     @id @default(uuid())

name      String

createdBy String

planTier  PlanTier   @default(FREE)

users     User[]

decisions Decision[]

insights  Insight[]

createdAt DateTime   @default(now())

updatedAt DateTime   @updatedAt

}

enum PlanTier {

FREE

PRO

TEAM

ENTERPRISE

}

model Decision {

id                    String           @id @default(uuid())

workspaceId           String

workspace             Workspace        @relation(fields: [workspaceId], references: [id])

title                 String

category              Category

madeBy                String

user                  User             @relation("DecisionCreator", fields: [madeBy], references: [id])

madeOn                DateTime

status                Status           @default(ACTIVE)

// Core content

context               String           @db.Text

theDecision           String           @db.Text

alternativesConsidered Json            // [{name: string, whyRejected: string}]

keyAssumptions        Assumption[]

successCriteria       String[]

// Optional metadata

estimatedImpact       Impact?

reversibility         Reversibility?

confidenceLevel       Int?             // 0-100

timelineToValidate    DateTime?

budgetImpact          Decimal?

stakeholders          String[]         // User IDs

relatedDecisions      String[]         // Decision IDs

tags                  String[]

aiRiskScore           Int?

// Outcome data

outcome               Outcome?

review                Review?

// Versioning

versionNumber         Int              @default(1)

versions              DecisionVersion[]

// AI data

embedding             String?          @db.Text // Vector embedding for similarity

createdAt             DateTime         @default(now())

updatedAt             DateTime         @updatedAt

@@index([workspaceId, status])

@@index([workspaceId, category])

@@index([workspaceId, madeOn])

}

enum Category {

PRODUCT

MARKETING

SALES

HIRING

TECH

OPERATIONS

STRATEGIC

OTHER

}

enum Status {

DRAFT

PROPOSED

ACTIVE

SUCCEEDED

FAILED

REVERSED

}

enum Impact {

LOW

MEDIUM

HIGH

CRITICAL

}

enum Reversibility {

EASY

MODERATE

HARD

IRREVERSIBLE

}

enum Outcome {

SUCCEEDED

FAILED

REVERSED

}

model Assumption {

id                    String            @id @default(uuid())

decisionId            String

decision              Decision          @relation(fields: [decisionId], references: [id], onDelete: Cascade)

text                  String            @db.Text

confidenceAtCreation  AssumptionConfidence?

validatedAs           ValidationResult?

validatedOn           DateTime?

validationNotes       String?           @db.Text

createdAt             DateTime          @default(now())

}

enum AssumptionConfidence {

CONFIDENT

SOMEWHAT_CONFIDENT

UNCERTAIN

}

enum ValidationResult {

TRUE

FALSE

PARTIALLY_TRUE

UNKNOWN

}

model Review {

id                  String      @id @default(uuid())

decisionId          String      @unique

decision            Decision    @relation(fields: [decisionId], references: [id], onDelete: Cascade)

reviewedBy          String

outcome             Outcome

whatHappened        String?     @db.Text

whatWentWrong       String?     @db.Text

rootCause           RootCause?

couldWeHaveKnown    Foreseeability?

whatWeLearned       String?     @db.Text

costOfFailure       FailureCost?

actualImpact        ActualImpact?

wouldMakeAgain      Boolean?

createdAt           DateTime    @default(now())

}

enum RootCause {

BAD_DATA

WRONG_ASSUMPTIONS

CHANGED_CONTEXT

RUSHED_DECISION

IGNORED_WARNINGS

EXTERNAL_SHOCK

OTHER

}

enum Foreseeability {

YES_HAD_SIGNALS

MAYBE_UNCLEAR

NO_UNFORESEEABLE

}

enum FailureCost {

MINOR         // <$1k

MODERATE      // $1k-$10k

MAJOR         // $10k-$50k

SEVERE        // >$50k

}

enum ActualImpact {

LOWER_THAN_EXPECTED

AS_EXPECTED

HIGHER_THAN_EXPECTED

}

model DecisionVersion {

id            String      @id @default(uuid())

decisionId    String

decision      Decision    @relation(fields: [decisionId], references: [id], onDelete: Cascade)

versionNumber Int

changedBy     String

changes       Json        // Diff of what changed

changedAt     DateTime    @default(now())

@@index([decisionId])

}

model Insight {

id              String        @id @default(uuid())

workspaceId     String

workspace       Workspace     @relation(fields: [workspaceId], references: [id])

insightType     InsightType

title           String

description     String        @db.Text

relatedDecisions String[]     // Decision IDs

generatedAt     DateTime      @default(now())

dismissed       Boolean       @default(false)

@@index([workspaceId, generatedAt])

}

enum InsightType {

RECURRING_FAILURE

ASSUMPTION_BLINDSPOT

CATEGORY_TREND

TEAM_DYNAMICS

CONFIDENCE_CALIBRATION

}

AI Integration Architecture

Embedding Generation:

// When decision created/updated

async function generateEmbedding(decision: Decision) {

const text = `${decision.title} ${decision.context} ${decision.theDecision}`;

const response = await openai.embeddings.create({

model: "text-embedding-3-small",

input: text,

});

const embedding = response.data[0].embedding;

// Store embedding as JSON string in DB

await prisma.decision.update({

where: { id: decision.id },

data: { embedding: JSON.stringify(embedding) }

});

}

Similar Decision Search:

// Using pgvector extension in Postgres

async function findSimilarDecisions(decisionId: string, limit = 3) {

const decision = await prisma.decision.findUnique({

where: { id: decisionId },

select: { embedding: true }

});

if (!decision?.embedding) return [];

// Raw SQL query using pgvector cosine similarity

const similar = await prisma.$queryRaw`

SELECT id, title, status, "madeOn"

FROM "Decision"

WHERE embedding IS NOT NULL

AND id != ${decisionId}

AND "workspaceId" = (SELECT "workspaceId" FROM "Decision" WHERE id = ${decisionId})

ORDER BY embedding <=> ${decision.embedding}::vector

LIMIT ${limit}

`;

return similar;

}

AI Tagging:

async function generateTags(decision: Decision) {

const prompt = `Analyze this decision and generate 3-5 relevant tags (single words or 2-word phrases):

Title: ${decision.title}

Context: ${decision.context}

Decision: ${decision.theDecision}

Generate tags that capture: topic, domain, strategy type.

Output as JSON array: ["tag1", "tag2", "tag3"]`;

const response = await openai.chat.completions.create({

model: "gpt-4o-mini",

messages: [{ role: "user", content: prompt }],

temperature: 0.3,

});

const tags = JSON.parse(response.choices[0].message.content || "[]");

return tags.slice(0, 5); // Max 5 tags

}

Insight Generation (Phase 4):

// Background job runs weekly

async function generateInsights(workspaceId: string) {

const decisions = await prisma.decision.findMany({

where: { workspaceId },

include: { assumptions: true, review: true }

});

if (decisions.length < 20) return; // Need min 20 decisions

// Calculate stats

const stats = {

total: decisions.length,

succeeded: decisions.filter(d => d.status === 'SUCCEEDED').length,

failed: decisions.filter(d => d.status === 'FAILED').length,

reversed: decisions.filter(d => d.status === 'REVERSED').length,

byCategory: groupBy(decisions, 'category'),

assumptionAccuracy: calculateAssumptionAccuracy(decisions),

};

// Use GPT to generate insights

const prompt = `Analyze these decision patterns and generate 3-5 actionable insights:

Statistics:

${JSON.stringify(stats, null, 2)}

Sample failed decisions:

${decisions.filter(d => d.status === 'FAILED').slice(0, 5).map(d => ({

title: d.title,

category: d.category,

review: d.review?.whatWentWrong

}))}

Generate insights in format:

{

"insights": [

{

"type": "RECURRING_FAILURE" | "ASSUMPTION_BLINDSPOT" | "CATEGORY_TREND",

"title": "Short title",

"description": "Detailed insight with evidence and suggestion"

}

]

}`;

const response = await openai.chat.completions.create({

model: "gpt-4o",

messages: [{ role: "user", content: prompt }],

response_format: { type: "json_object" },

});

const { insights } = JSON.parse(response.choices[0].message.content);

// Store insights in DB

for (const insight of insights) {

await prisma.insight.create({

data: {

workspaceId,

insightType: insight.type,

title: insight.title,

description: insight.description,

relatedDecisions: [], // Could be enhanced to link specific decisions

}

});

}

}

Scalability Plan

MVP Scale Target: 500 users, 10k decisions, 1k API requests/hour

Bottlenecks & Solutions:

| Bottleneck | When It Hits | Solution |
| --- | --- | --- |
| AI embedding generation | >50 decisions/min | Queue system (Inngest), batch processing |
| Similar decision search | >100k decisions | Migrate to dedicated vector DB (Pinecone) |
| Dashboard loading (many decisions) | >1k decisions per user | Implement pagination, add Redis cache |
| Email sending | >1k users | Use transactional email service (Resend), implement sending queue |
| Database queries | >100k decisions total | Add database indexes, implement query caching |

Phase-by-Phase Scaling:

Phase 1-2 (0-100 users):

- Vercel Hobby plan

- Supabase Free tier

- OpenAI $50/month budget

- No caching needed

Phase 3-4 (100-500 users):

- Vercel Pro plan ($20/month)

- Supabase Pro ($25/month)

- OpenAI $200/month budget

- Add Redis caching (Upstash, $10/month)

Phase 5+ (500-2000 users):

- Vercel Team plan or migrate to Railway/Fly.io

- Supabase Team ($599/month) or self-hosted Postgres

- OpenAI $500/month budget or switch to cheaper embedding model

- Dedicated Redis instance

- Consider CDN for static assets

Security & Data Privacy

Authentication:

- Clerk handles auth (OAuth, email/password)

- JWTs for API authentication

- Session management via Clerk

Authorization:

- Row-level security via Prisma middleware

- Users can only access decisions in their workspace

- Role-based access control (Admin, Member, Viewer)

Data Encryption:

- At-rest: Postgres encryption (Supabase default)

- In-transit: HTTPS/TLS everywhere (Vercel default)

- Sensitive fields (budget_impact) encrypted at app level (Phase 5+)

API Rate Limiting:

// Using Upstash Redis

import { Ratelimit } from "@upstash/ratelimit";

const ratelimit = new Ratelimit({

redis: Redis.fromEnv(),

limiter: Ratelimit.slidingWindow(100, "1 h"), // 100 requests per hour

});

export async function rateLimit(userId: string) {

const { success } = await ratelimit.limit(userId);

if (!success) throw new Error("Rate limit exceeded");

}

GDPR Compliance:

- User can delete account → cascades delete all data

- Data export available (Phase 3)

- Privacy policy and terms of service (launch requirement)

- Cookie consent banner (if using analytics)

AI Data Handling:

- OpenAI API: Only send decision text (no PII like emails, user names)

- Anonymize data before sending to AI

- No training on user data (OpenAI default for API usage)

👥 USER ONBOARDING FLOW (DETAILED)

Signup to First Decision (Under 5 Minutes)

Step 1: Landing Page → Signup

Landing Page:

- Headline: "GitHub for Decisions"

- Subheadline: "Stop repeating expensive mistakes"

- CTA: "Start Logging Decisions Free"

User clicks CTA → Signup page

Signup Form:

- Email

- Password

- Or: "Continue with Google" (OAuth)

After submission:

- Create user account (Clerk)

- Create workspace (auto-named "[Name]'s Workspace")

- Redirect to onboarding

Step 2: Welcome Modal

Full-screen modal (cannot skip):

"Welcome to Decision Memory! 👋

Let's get you started in 3 quick steps."

[Next]

Step 3: Onboarding Tour

Screen 1: "What is a decision?"

"A decision is any choice that:

- Affects your business

- You might regret later

- You want to learn from

Examples:

✓ Switching from Heroku to Railway

✓ Hiring a senior engineer

✓ Changing pricing from $49 to $99"

[Next]

---

Screen 2: "How Decision Memory works"

"1. Log decisions as you make them

2. Update outcomes later

3. AI finds patterns to help you improve

[Show interactive demo]"

[Next]

---

Screen 3: "Your first decision"

"Let's log your first decision together.

Choose:

○ Use a demo decision (we'll pre-fill everything)

○ Log a real decision from the past week

○ I'll explore on my own"

[Continue]

Step 4A: If User Selects "Demo Decision"

Pre-filled decision shown:

Title: "Switch from Heroku to Railway"

Category: Tech

Status: Active

Context: "Heroku's pricing increased 40%. Our monthly bill hit $400. We need a cheaper alternative that still offers good DX."

The Decision: "We're migrating all services to Railway. Migration to be completed in 2 weeks."

Alternatives Considered:

1. Stay on Heroku → Too expensive at scale

2. Self-host on AWS → Too much ops overhead for 2-person team

3. Railway → Best balance of cost ($50/month) and DX

Key Assumptions:

1. Migration will take <2 weeks

2. Railway has comparable uptime to Heroku

3. No hidden costs or gotchas

Success Criteria:

1. All services running on Railway

2. Monthly bill <$100

3. Zero downtime during migration

[Annotations shown]:

"👆 This is the context - WHY you're making this decision"

"👆 These are alternatives you considered but rejected"

"👆 These assumptions will be validated later"

[This is a demo - Create Your Own]

User clicks "Create Your Own" → Goes to blank decision form

Step 4B: If User Selects "Log a Real Decision"

Simplified form (only required fields):

"Tell us about a decision you made recently"

Decision Title:

[___________________________________________]

Placeholder: "e.g., Hired a freelance designer"

What did you decide?

[___________________________________________]

Placeholder: "In 1-2 sentences, what did you choose?"

Category:

[Dropdown: Product, Marketing, Sales, Hiring, Tech, Operations, Strategic, Other]

[Save Decision] [Cancel]

After saving:

"🎉 You logged your first decision!

Want to add more details?

- Why you made this decision

- What alternatives you considered

- What assumptions you're making

[Add Details] [I'll do this later]"

Step 5: Dashboard First Load

Checklist shown (dismissible):

"🎯 Get Started Checklist

☑ Log your first decision (Done!)

☐ Add assumptions and alternatives

☐ Log 2 more decisions this week

☐ Update outcome on 1 decision

Progress: 1/4

[Dismiss]"

Dashboard shows:

- 1 decision card (just created)

- Empty state message: "Log 2 more decisions this week to unlock AI insights"

- Prominent "New Decision" button

Step 6: First Week Reminders

Day 2 Email:

Subject: "Quick question about your first decision"

Content:

"Hey! You logged your first decision yesterday 🎉

Quick question: Did you add alternatives and assumptions?

Adding these helps you learn patterns later.

[Add Details to Your Decision]"

---

Day 4 Email (if <3 decisions logged):

Subject: "Log a decision you regret"

Content:

"The best way to see value from Decision Memory is to log a past decision you regret.

Example: 'We switched from Stripe to Paddle and regretted it.'

Logging regrets helps you avoid repeating them.

[Log a Regret]"

---

Day 7 Email:

Subject: "Your first week summary"

Content:

"You've logged X decisions this week.

Here's what to do next:

1. Go back and update outcomes

2. Add assumptions to existing decisions

3. Keep logging new decisions as you make them

The more you log, the better AI insights get.

[View Dashboard]"

📊 FEATURE PRIORITIZATION MATRIX

How We Decide What to Build Next

Priority Framework

Impact vs Effort Matrix:

High Impact, Low Effort (BUILD FIRST):

- Decision templates (Week 2)

- Email notifications (Week 3)

- Duplicate decision (Week 3)

- Quick status edit (Week 4)

- Export PDF (Month 3)

High Impact, High Effort (BUILD AFTER MVP VALIDATED):

- AI insights dashboard (Month 4)

- Team collaboration (Month 7)

- Slack integration (Month 8)

- Mobile app (Month 11)

Low Impact, Low Effort (NICE TO HAVE):

- Keyboard shortcuts (Week 4)

- Dark mode

- Decision journal view (Month 6)

Low Impact, High Effort (DO NOT BUILD):

- Custom workflows

- Advanced reporting

- Decision forecasting

User Request Prioritization

When users request features, evaluate:

Does it help habit formation?

  - If yes → High priority

  - Example: Reminders, streaks, nudges

Does it increase decision quality?

  - If yes → Medium priority

  - Example: Templates, assumption checker

Does it unlock revenue?

  - If yes → High priority

  - Example: Team features, integrations

Does it reduce churn?

  - If yes → High priority

  - Example: Export, insights

Is it a "nice to have"?

  - If yes → Low priority

  - Example: UI polish, cosmetic features

📈 SUCCESS METRICS PER PHASE

How We Measure Progress

Phase 1 (MVP - Week 1)

Acquisition:

- Target: 100 signups

- Measure: Signups per day, source breakdown

Activation:

- Target: 40% log 3+ decisions in first 7 days

- Measure: % of signups who reach 3 decisions

Engagement:

- Target: 30% return on Day 3

- Measure: D3 retention rate

Quality:

- Target: 50% of decisions have all required fields

- Measure: Avg fields filled per decision

Phase 2 (Weeks 2-4)

Activation Improvement:

- Target: 50% log 3+ decisions (up from 40%)

- Measure: Impact of templates and onboarding changes

Retention:

- Target: 25% of Week 1 users still active in Week 4

- Measure: Weekly active users (WAU)

Feature Adoption:

- Target: 30% use decision templates

- Measure: % of decisions created from template

Phase 3 (Months 2-3)

Habit Formation:

- Target: 20% of users log decisions 2+ weeks in a row

- Measure: Streak retention

Outcome Updates:

- Target: 30% of decisions have outcomes updated

- Measure: % of decisions with review data

Upgrade Signals:

- Target: 10% hit 20-decision limit

- Measure: % of users approaching free tier limit

Phase 4 (Months 4-6)

Monetization:

- Target: 5% of free users upgrade to Pro

- Measure: Free → Pro conversion rate

Retention:

- Target: 35% of Month 1 users still active in Month 4

- Measure: 4-month retention

AI Value:

- Target: 70% of users with 20+ decisions view insights weekly

- Measure: Insights page engagement

Phase 5 (Months 7-12)

Team Adoption:

- Target: 20% of Pro users upgrade to Team

- Measure: Pro → Team conversion rate

Revenue:

- Target: $5k MRR by Month 12

- Measure: Monthly recurring revenue

Expansion:

- Target: Avg 3 users per Team workspace

- Measure: Team size distribution

🚨 LAUNCH READINESS CHECKLIST

Before Going Public

Technical

- [ ] All MVP features functional (no critical bugs)

- [ ] Mobile-responsive UI (tested on iPhone, Android)

- [ ] Page load times <2 seconds

- [ ] API rate limiting implemented

- [ ] Database backups configured (daily)

- [ ] Error tracking setup (Sentry or similar)

- [ ] Analytics setup (Posthog or Mixpanel)

- [ ] Email sending tested (welcome email, outcome reminders)

- [ ] Payment flow tested (Stripe test mode → production)

- [ ] SSL certificate valid

- [ ] Environment variables secured

Legal & Compliance

- [ ] Privacy policy published

- [ ] Terms of service published

- [ ] Cookie consent banner (if tracking cookies)

- [ ] GDPR-compliant data handling

- [ ] Refund policy defined

- [ ] Support email setup (support@decisionmemory.com)

Content & Marketing

- [ ] Landing page live

- [ ] Product screenshots/demo video ready

- [ ] Pricing page clear

- [ ] FAQ page written

- [ ] Launch tweet drafted

- [ ] Indie Hackers post drafted

- [ ] Product Hunt listing ready (if launching there)

- [ ] 10 beta user testimonials collected

Operations

- [ ] Customer support workflow defined

- [ ] Bug reporting process clear

- [ ] Feature request tracking system

- [ ] Monitoring alerts configured (Vercel, Supabase)

- [ ] Weekly backup of database tested

- [ ] Incident response plan documented

🎯 POST-LAUNCH STRATEGY (First 30 Days)

Week 1: Launch & Monitor

Goals:

- Get first 100 signups

- Ensure zero critical bugs

- Respond to every user within 24 hours

Daily Tasks:

- Check dashboard: signups, activation rate, errors

- Respond to support emails

- Monitor Twitter mentions

- Fix critical bugs immediately

Week 2: Iterate Based on Feedback

Goals:

- Improve activation rate (40% → 50%)

- Ship 2-3 quick wins based on user feedback

Tasks:

- Interview 10 active users (20-min calls)

- Analyze where users drop off in onboarding

- Ship onboarding improvements (Phase 2 updates)

- Send Week 1 summary email to all users

Week 3: Content & Growth

Goals:

- Drive organic signups through content

- Build initial SEO foundation

Tasks:

- Publish decision autopsy blog post

- Share on Indie Hackers, Reddit

- Start SEO keyword research

- Set up Google Search Console

Week 4: Monetization Prep

Goals:

- Get first paying customer

- Validate pricing

Tasks:

- Email users approaching free tier limit (20/25 decisions)

- Offer early adopter discount: "Upgrade now, get 20% off forever"

- Interview 5 users who hit limit but didn't upgrade (why not?)

- Adjust pricing/features based on feedback

🔮 LONG-TERM VISION (Beyond MVP)

Where This Product Goes in 2-3 Years

Vision Statement

"Become the system of record for strategic decisions in every startup and small business. The place where founders and teams capture, review, and learn from every important choice they make."

Future Features (Post-Year 1)

AI Decision Coach:

- Real-time suggestions while creating decision

- "Based on 47 past decisions, here's what tends to work for you..."

- Proactive risk alerts: "You made a similar decision 6 months ago and reversed it"

Decision Frameworks Library:

- Pre-built frameworks: RICE, ICE, Pros/Cons, First Principles

- Community-contributed frameworks

- "Apply framework to this decision" one-click

Network Effects:

- Anonymized benchmarking: "Your product decisions succeed 70% of the time. Industry avg: 60%"

- Decision marketplace: "Buy access to anonymized decisions from successful founders"

Decision Autopilot (Controversial):

- AI suggests decisions based on your patterns

- "Based on your past behavior, you'll likely choose option B. Here's why..."

Enterprise:

- Department-level workspaces

- C-suite decision dashboards

- Board reporting: "Key decisions this quarter + outcomes"

Exit Opportunities

Acquirers:

- Notion (add as decision database feature)

- Linear (add to project management suite)

- Atlassian (Confluence alternative)

- Monday.com (expand beyond tasks)

Valuation Path:

- $1M ARR → $10M valuation (10x revenue multiple)

- $5M ARR → $30-50M valuation

- $10M ARR → $80-100M valuation (if high growth + retention)

✅ FINAL CHECKLIST FOR FOUNDER

Before you start building:

- [ ] Have you personally felt decision regret in the last 6 months?

- [ ] Have you interviewed 15+ founders to validate the pain?

- [ ] Do you have 10+ founders who said they'd use this?

- [ ] Do you have 3-6 months of runway to build and launch?

- [ ] Are you prepared to use this product daily yourself?

- [ ] Do you have technical skills or a technical co-founder?

- [ ] Are you ready to iterate based on user feedback (not your vision)?

- [ ] Have you accepted this might fail, and you're okay with that?

If you checked all boxes → Build the MVP.

If not → Do more validation first.

🚀 READY TO LAUNCH?

Next Steps

- Week 1: Set up tech stack (Next.js, Supabase, Clerk, Vercel)

- Week 2-3: Build MVP core (auth, decision CRUD, dashboard)

- Week 4: Add AI features (tagging, similarity)

- Week 5: Internal testing + bug fixes

- Week 6: Private beta (10 founders)

- Week 7: Iterate based on beta feedback

- Week 8: Build landing page, set up payments

- Week 9: PUBLIC LAUNCH 🎉

This plan is complete, realistic, and executable.

Now go build it.